Whoop-Txt: Progress Report: Week 8

**Completed Work:**

1. Implemented and tested about 80% of all API calls.
2. Utilized issue tracking provided by Git for finding and fixing bugs.
3. Design a desktop side application user interface look/feel.
4. Completed token autocomplete box.
5. Drafted a user privacy policy document.

**Current Work:**

Throughout the week, we would like to complete the client-side/server-side integration and also move forward with the geolocation functionality. API call will be modified in order to actually take into account message-origin location to retrieve pertinent nearby locations.

**Work Division:**

Weekly work delegation is as follows:

Application Desktop UI Anthony Balmeo, Parth Shah

Application Mobile UI Wade Norris, Jessica Kain

Server/DB/API Zorayr Khalapyan, Zachary Policzer

**Project URLs:**

Git URL: <https://github.com/zkhalapyan/whoop-txt>

API Wiki URL: <https://github.com/zkhalapyan/whoop-txt/wiki/API-Documentation>

Facebook App URL: <https://apps.facebook.com/whoop_txt/>